NOON.
Website Handover Notes

Operational handover for the live website, forms, admin area and maintenance.

Prepared for client handover ? 2026-06-30

# Project Overview

Website: NOON Dolmetscher- und ?bersetzungsb?ro.

Main stack: React/Vite frontend deployed to Vercel.

Supported languages: German, English, Arabic, Turkish, Russian, French and Ukrainian.

Core flows: quote request, appointment request, application form, contact icons, service pages and SEO landing pages.

# Important Production URLs

| Area | URL / route | Notes |
| --- | --- | --- |
| Homepage | https://noon-sprachdienst.de | Main public website. |
| Quote form | https://noon-sprachdienst.de/angebot | Main customer request form. |
| Application | https://noon-sprachdienst.de/bewerbung | Translator/interpreter application form. |
| Services | https://noon-sprachdienst.de/leistungen | Full service content hub. |
| Admin | https://noon-sprachdienst.de/admin | Private admin panel; blocked from indexing. |

# Environment Variables

SMTP_HOST, SMTP_PORT, SMTP_SECURE, SMTP_USER, SMTP_PASSWORD and CONTACT_EMAIL control email sending.

ADMIN_PASSWORD and ADMIN_SESSION_SECRET control admin login/session security.

Firebase variables control analytics/admin data storage if Firebase is enabled.

Secrets must be stored only in Vercel Environment Variables, never committed to GitHub.

# Forms and Delivery

Customer quote and application forms send email to info@noon-sprachdienst.de when SMTP is configured.

File upload limits are enforced in the form before sending, with user-facing error messages.

Reply-To should use the customer email, while From remains the authenticated NOON mailbox for Gmail deliverability.

# Maintenance Checklist

Run npm run build before deployment or after major edits.

Check sitemap.xml and robots.txt after domain migration.

Test quote form, appointment form, application form, phone icon, WhatsApp icon and mail icon after every deployment.

Review translated service pages after content changes, especially /ar/leistungen and other language routes.

Keep branch addresses and Google Business Profile data synchronized with the website.